|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | Community CookBook | |
| **Date Produced** | October 19, 2020 | |
| **Project Goals** | The goal of this project is to get skills and knowledge necessary for credit award in ENSE 374 toward the degree. | |
| **Project Objectives** | -To build a simple and modifiable cook book in two Months.  -To build MVB easy to be modified by the user.  -To learn the management skills in software development | |
| **Project Budget** | $1200, (8 weeks 6hours a week). | |
| **Project Sponsor** | University of Regina | |
| **Project Manager** | Professor Maciag | |
| **Additional Key Project Stakeholders** | | |
| Nolan Flegel  Quratt Ulain (Aina)  Philip Anyuon | | |
| **Overall Project Milestones** | | **Dates** |
| Project Idea selection & introduction vlog preliminary.  Project Prerequisites/Planning and vlog presentation Preliminary (documentationing and requirement setup).  Project Design Architecture and presentation preliminary.   * Development environment setup * Wireframe of our app UI * Prototypes of database structure * Implement Recipe Adding and Deleting   Project Observe, Analysis, and feedback preliminary.   * Detailed style elements/UI * Navigation bar/menu/table of contents * database categories and comments prototyped * Search bar implemented   Project Storytelling and Live Zoom Demo/Presentation Preliminary.   * testing app functionality * Comments and recipe version history added * bug fixing * Ability to add pictures | | October 9, 2020  October 23, 2020  November 6, 2020  November 16, 2020  December 7, 2020 |
| **Overall Project Risks** | | |
| -pandemic (limited interaction and limited access to library)  -Time (Limited Time) | | |